1. What would the Project Charter for a Mega Project like the Big Dig look like? (10 pts)

Background:

The is a huge rising of the vehicles since the 60s. The current highway system cannot hold so many numbers of traffic. A new highway should be designed and constructed.

Problem:

Current highway system problem: 1. It consumes the public area in downtown Boston. 2. The design of the current highway system cannot hold the traffic flow--75000 vehicles a day.

Needs: A method of solving the problem of the traffic need to go through the whole downtown area to the AP which creates an extra burden to the existing system.

Goal:

Reduce the citizen traffic time. Create a new highway system which solves the current and future traffic problem while reducing the disturbance to the residents and destruction of property.

Scopes:

4 major subtasks.

2.  Explain the key Scope Components of the Boston Big Dig? (10pts)

1) tunnels connect the harbor and AP.

2) continue the tunnel of south Boston & FP channel. Connecting it to the interstate I-90.

3) downtown underground highway system and tear down the old highway over the Boston.

4) cable bridge over Charles River.

3. If the Governor of the state of MA wants to view the Work Breakdown Structure for this Program how would it look like? (20 pts)

1982	Work begins on Final Environmental Impact Statement/Report (FEIS/R).

1985	Final Environmental Impact Statement/Report (FEIS/R) filed; approved early the next year.

1986	Bechtel/Parsons Brinckerhoff begins work as management consultant.

1987	Congress approves funding and scope of project.

Building acquisition and business relocation process begins (no private homes taken).

1988	Final design process under way.

Exploratory archaeology digs begin.

1989	Preliminary/final design and environmental review continue.

1990	Congress allocates $755 million to project.

1991	Federal Highway Administration issues Record of Decision, the construction go-ahead.

Final Supplemental Environmental Impact Statement/Report (FSEIS/R) approved.

Construction contracts advertised and awarded.

Construction begins on Ted Williams Tunnel and South Boston Haul Road.

1992	More than $1 billion in design and construction contracts under way.

Dredging and blasting for the Ted Williams Tunnel ongoing.

Downtown utility relocation to clear path for Central Artery tunnel construction begins.

Archaeologists find 17th and 18th century artifacts at a North End dig.

1993	South Boston Haul Road opens.

All 12 tube sections for Ted Williams Tunnel placed and connected on harbor floor.

1994	Charles River Crossing revised design and related FSEIS/R approved.

New set of loop ramps open in Charlestown.

1995	Ted Williams Tunnel opens to commercial traffic.

1996	Downtown slurry work under way for I-93 tunnels.

1997	Utility work 80 percent complete.

1998	Enter peak construction years.

Construction begins on the Charles River Crossing.

1999	Construction 50 percent complete.

New Broadway Bridge opens.

Leverett Circle Connector Bridge opens.

2000	Close to 5,000 workers employed on the Big Dig.

2001	Construction 70 percent complete.

2002	Leonard P. Zakim Bunker Hill Bridge completed.

2003	I-90 Connector from South Boston to Rt. 1A in East Boston opens in January.

I-93 Northbound opens in March.

I-93 Southbound opens in December.

2004	Dismantling of the elevated Central Artery (I-93).

Opening of tunnel from Storrow Drive to Leverett Circle Connector, providing access to I-93 North and Tobin Bridge.

2005	Full opening of I-93 South.

Opening of Dewey Square Tunnel, including new entrance and exit ramps.

Opening of the two cantilevered lanes on Leonard P. Zakim Bunker Hill Bridge.

Opening of permanent ramps and roadways at I-90/I-93 Interchange and in other areas.

2006	Reached majority completion of the Central Artery/Tunnel Project in January.

Spectacle Island Park opens to the public.

2007	Restoration of Boston city streets.

Continued construction of the Rose Kennedy Greenway and other parks.

Construction on development parcels continues after Central Artery/Tunnel Project completes.

4. What type of Risks and Assumptions would you call out prior to the commencement of the program?

Funding: Do we have enough funding and what should we do if we have insufficient funding?

Safety: How do we make sure that there is no public safety issue like Chicago had? The safety of workers of construction. How should we do about the waste during the constructions.

Resources: Should we order it when needed or we stock it.

Maintains: There project have flaws in the future what should we do to make the system easy to examine and locate the problem.

1. How does this project align with the concepts of Needs and Strategy? (10 pts)

More public area and low destruction of property ---- underground tunnel.

Less downtown traffic burden ---- a straight highway to AP and Harbor.

Low construction waste ---- use the dirt to make golf and other sports court.

2.  Explain the funding model in the context of portfolio planning? (10pts)

P1 P2 P3 P4 itself cost

Construction fee

Financial compensation

Maintenance

3. What were the Social and Cultural Issues in this project? (10 pts)

Tunnels located underground of the Boston the most expensive (1/3) part of the project since the design has changed several times to accommodate the local community.

The leaks and low standard material make the project run into a social credential crisis.

The increasing cost and delay of due date makes the big dig lost support of the local community.

4. Identify the Several Stakeholders in this Project?

The Boston Citizens. The politics. The company running the tunnels. The workers got employed.

5. What were/are the tangible benefits of the project? (10 pts)

Reducing the traffic time.

More job opportunities.

Improving the local economy vitality.